## Slide 1: Optimizing Business Domain & D&A Collaborations
D&A Technology
Anil Kumar , Amit Sehgal
16/09/2021
Information Classification − Internal

## Slide 2: Challenge with hub driven front door model
2
Summary
D&A front door process currently faces off to multiple franchisees, who needs to use shared D&A managed platforms to build their application.
Hub driven open-ended work reception leads to multiple hands off among hub , spoke and domain, leading to bottleneck/bandwidth and delayed experience issues.
  Hub(s) -> Domain -> Spoke(s) -> Domain
  Hub(s) -> Spoke(s) -> Domain etc.
  Domain.
Partial info. by requestor due to transactional nature of work request in the current work request process leads to multiple iteration and longer cycle during Hand-Off Contract Domain  Work Reception  Solution Architecture/ Design leads stage.
3. Further, limited/no awareness of DOMAINs, on available data tooling, data standards and capability often leads to mismatch in their expectations vs. current solution stack being used leading to longer solution and estimations cycles.
Data
D&A Platforms
Data
Services
Pattern 1
Transactional work requests
Front Door(Hub driven)
Franchisees (Bank wide use cases)
Hub
Multiple Roles: * Architect, Designer, PM, Analyst
Domain

## Slide 3: Opportunity – Federated collaboration front door model enabled for self service.
Data
D&A Platforms
Data
Services
Pattern 1
Front Door (Federated collaboration model)
Franchisees(Bank Wide Use Cases)
Self Service
(Infomap, Ask Archie)
Enhanced Forum
(Governance + Reuse)
LIVE use case
Artefacts
Repository
Standard Pattern
Usage Estimates(t-shirt)
Augmentation
Model(D&A , Prof. Services)
Benefits
Reduced hands off
Cross understanding of roadmap.
Improved re-use and repeatability
Autonomous hub/domains
Improved cross collaboration
Outcome
Better experience
Operate at scale & pace.
Faster cycle time
Relatively lower cost
Domain Requirement/Solution Landscape
Hub*
Domain*
Spoke*
Multiple Roles: * Architect, Designer, PM, Analyst
End to end spoke ownership requirement assessment, design, DDA.
Hub consultancy, review

## Slide 4: Proposed Federated Solution Design
Business request
Spoke Assessment
Align spoke solution champion
Spoke – design
DDA - approval
HLD (Hub) review
Business request
Spoke Assessment
Align spoke solution champion
Spoke – design
DDA - approval
Need Hub engagement?
Collaborate for new pattern
Prioritization by tower lead
Align hub solution design
Flow # 1 (Simple)
Flow # 2 (Complex)

## Slide 5: Current WR Flow
JIRA
Request Rejected/ Additional Info Ask, Re-routed
Triage Meeting
BE Managers
Data Analysts
Solution Designers
Raise Work Request
Biz Prez
Meeting
Architecture Team
Request Rejected/ Additional Info Ask, Re-routed
Biz/ Tech Requestor
Start
Solution Design
&
Data Analysis
Solution Designers
Data Analysts
QnA and Information Sharing
1
2
3
4
5
6
7
Rejection ratio is high
In Aug-Sep 36 req were rejected
Major efforts goes in solution clarification than design.
Slower solution design pace

## Slide 6: Proposed WR flow
6
JIRA
Request Rejected/ Additional Info Ask
Triage Meeting
BE Managers
Data Analysts
Solution Designers
Raise Work Request
Biz Prez
Meeting
Architecture Team
Request Rejected/ Additional Info Ask
Biz/ Tech Requestor
Start
Solution Design
&
Data Analysis
Solution Designers
Data Analysts
QnA and Information Sharing
1
2
3
4
5
6
7
Reduced rejection rate
Faster solution design with more clarity
Ask
Archie
Ask for WR
Ask questions
upfront
Share pattern and previous HLSDs
0
Pattern Repo

## Slide 8: Proposed Federated Team Structure
FFAF Spoke
Hub
Tower Leads
Solution Design
Tower Aligned
Tower Leads
Solution Design
Tower Aligned
Tower Leads
Solution Design
Tower Aligned
Tower Leads
Solution Design
Tower Aligned
D&A Solution
Champ
Business
Programme
Manager
Business
Retails Spoke
D&A
Solution
Champ
Business
Programme
Manager
Business
Risk Spoke
D&A
Solution Champ
Business
Programme
Manager
Business
Centralized Repositories exposed to Business Franchises
Data catalogue list
Data pattern list
Knowledge sessions

## Slide 9: Optimizing Business & D&A Collaboration | Current Challenges – The What's!!
  Open Ended Reception Process
    Work reception is too open i.e. in few cases currently D&A is serving the Domain business directly with no or very minimum technology support from Domain
    Given Domain Tech owners are the best people to know their business and supporting systems, with lack of Domain technology support the solution designer’s job becomes more intrusive.
    This also doesn’t align with Zach’s FDE strategy we need to make the Spokes more independent.
  Hand-Off Contract b/w Domain  Work Reception  Solution Architecture/ Design
    The contracts like work reception request form is not fertile enough to gather right requirement
    There is NO clear hand-off contract between work reception and solution architecture/ design team e.g. solution design request form. Lot of requests lag critical information to start the design activity and hence increases cycle time
    This leads to higher cycle time to gather basic requirements and also doesn’t enforces domain to pre-analyse and learn about D&A
  D&A Offering - Transparency
    Lack of visibility on what we offer in terms of Data, Services and Patterns
    Data Registry we get to hear is in-efficient in its current shape.
    Domains No way to track prior engagements and solution prepared to strike resemblances.
    Lack of enlightening within domain to be more self-sufficient is owning design and even self serve the implementations.

## Slide 10: The How’s!! Domain Technology Inclusive Reception
In order to enhance work reception process further and align more to Zach’s FDE model following interventions are needed
More refined work request forms or mechanisms:
  To include critical data, processing, storage and reporting related information around use-case. Be more suggestive within he forms about our space. Which enforces the Domain to be more inclusive with domain Technology. – In Progress
D&A Champions in Domains and Domain Leads in D&A
  The FDE model can only be successful if there is more collaboration both sides Domains and D&A. We have Tower Leads with D&A we would need D&A domain champions within business franchises – Needs Inputs
  One or more domain existing Tech Lead/ Architect are trained to be D&A champions understanding ways of working. All requests form each Domain needs to be first reviewed by this group before reaching us.
  Domain technology needs to co-own the design HLSDs etc. with D&A solution designers.
Special Professional Services – Need Input
  For special engagements where we do NOT have Domain technology involved should be considered as professional services rather than solution architecture design as a service.

## Slide 11: The How’s!! Enabling Transparency
In order to improve the transparency for Domains to be more aware of what D&A offers and how to utilize the offering following key initiatives are required:
Enhance Data Registry / InfoMap make it more usable and searchable. Enabling domains to be able to search what we have in D&A and additional metadata around the same as Lineage etc.
Contextualization existing HLSDs (PPT/ PDF to confluence) and make them searchable. –Needs Efforts
  This would need linking the patterns from existing HLSDs, tagging them and making them searchable.
Consumable Pattern Repository | Solution Design Recipe Book – In Progress
  There are multiple patterns currently documented in all the spaces collating them and exposing them to Domain would be helpful to support Hub and Spoke model by increasing transparency and awareness of possibilities.
D&A domain monthly/ quarterly roadshows – Needs Suggestions
  Increased awareness through knowledge session targeting for towers and key technologists there.
Solution Design As A Service (Robo Designer) – Need Efforts
  In order overcome the first leg of solution design request we can partner with Ask Archie and RPA services. To build an Robo Solution Designer which for small and medium size request, based on QnA can propose a first draft solution design. Making Solution Design more self-service for Domains.

## Slide 12: Current Estate
Teams Involved |  | 
Requestor Domain Teams | Business or Technology | No D&A champions in domains The requestors are too open tech or non-tech both
Work Reception Team | Tower Leads | Work request lag details Lack of visibility of what data we have Lack of visibility of what patterns we have Lack visibility of what solutions we have delivered in past.
Enterprise Solution Architecture Team |  | Only involved in large DTR impacting pieces
Data Analysts Team |  | 
Solution Architecture and Design Team |  | No well-defined information exchange contract between Work reception and Sol Architects/ Designers Need to build reusable patterns